# TrendsArc

Product Requirements Document

Explainable 30-day sales forecasting for small e-commerce sellers

| Field | Detail |
| --- | --- |
| Product | TrendsArc — Explainable Sales Forecasting for E-commerce Sellers |
| Document status | Draft — for review |
| Version | 1.0 |
| Owner / Author | Kaustubh Agrawal |
| Last updated | July 19, 2026 |
| Target MVP timeline | 2 weeks from build start |
| Source documents | design-doc.md, landing-copy.md, DESIGN.md, competitor-analysis-prompt.md, docs/app-dashboard-plan.md |

# Table of Contents

1. Executive Summary

2. Problem Statement

3. Goals & Objectives

4. Target Users & Personas

5. Solution Overview

6. Current Implementation Status

7. Release 1 (V1 / MVP) — Functional Requirements

8. Explicitly Out of Scope for V1

9. Phased Roadmap — Post-V1 Features

10. Non-Functional Requirements

11. Technical Architecture (Summary)

12. Competitive Landscape

13. Risks & Mitigations

14. Cost Estimate

15. Open Questions

16. Appendix — Reference Documents

# 1. Executive Summary

TrendsArc is a web-based tool that turns a Shopify seller's order-history export into a 30-day revenue forecast, paired with a plain-English explanation of what is driving that forecast. Where existing forecasting tools return a bare number, TrendsArc's differentiator is explainability: every forecast ships with a short, readable breakdown (powered by SHAP feature attribution over an XGBoost model) that lets a seller check the prediction against what they already know about their business before acting on it.

The V1 release is a free, no-login, CSV-upload tool positioned as an SEO/lead-generation entry point. It is deliberately scoped to ship in two weeks by deferring persistence, billing, and live store connections. A phased roadmap (Section 9) extends this into a paid product with live Shopify sync, per-SKU forecasting, forecast accuracy tracking, and eventually inventory and ad-spend recommendations.

As of this document's writing, Phase 1 of the build (project scaffold, landing page, and a real — not mocked — FastAPI backend with a health-check endpoint) is complete. The forecasting endpoint itself (CSV validation, model training, SHAP explanation) has not yet been built; see Section 6 for current implementation status.

# 2. Problem Statement

E-commerce sellers make inventory and revenue decisions largely by looking backward. Shopify's native analytics, and most lightweight analytics apps, show what happened — last month's revenue, last week's units sold — but not what is likely to happen next. This leaves sellers guessing on decisions that directly cost money: how much stock to reorder, whether to increase ad spend, whether a slow week is noise or the start of a real decline.

Forecasting tools that do exist tend to produce a number with no explanation ("next month: $42,300") and stop there. For a solo seller or small team, an unexplained prediction is hard to trust and even harder to act on. If a forecast doesn't say why it is up or down, the seller has no way to sanity-check it against what they know about their own business — a promotion they are running, a product that is trending, a seasonal pattern — so the forecast gets ignored rather than used.

Core problem: sellers don't simply lack a forecast — they lack a forecast they can trust enough to act on. Closing that trust gap, more than raw predictive accuracy alone, is what unlocks confident planning for small e-commerce sellers.

# 3. Goals & Objectives

## 3.1 Business Goals

- Validate demand for an explainable forecasting product among small Shopify sellers before investing in billing infrastructure or a live Shopify integration.

- Establish an SEO-driven acquisition funnel: a genuinely useful free tool that ranks for forecast-related search intent and builds a base of engaged users to convert once a paid tier ships.

- Reuse and productize an existing forecasting + explainability pipeline (XGBoost + SHAP, proven in a prior project) in a domain where sellers will pay for the result.

- Keep infrastructure cost near zero pre-revenue while the product is unproven (see Section 10, Cost Estimate).

## 3.2 Product Goals

- A seller with a real Shopify CSV export can go from landing page to a readable, explained forecast in under a minute, with no signup friction.

- The explanation panel must make each forecast feel checkable, not just consumable — this is the product's core differentiator against competitors that only report aggregate historical accuracy.

- The system fails honestly: when data is too thin or malformed to forecast responsibly, it says so rather than returning a shaky number.

## 3.3 Success Signals (V1 — directional, not committed targets)

No production traffic exists yet, so this document intentionally avoids inventing specific percentage or dollar targets. Once V1 is live, the following signal categories should be instrumented and turned into concrete targets from real data:

- Upload → completed forecast rate (funnel completion, a proxy for whether the tool works and is trusted enough to finish).

- Organic search impressions/clicks against the "shopify sales forecast" and related search intent (validates the SEO funnel assumption).

- Qualitative feedback on whether the "why" panel is understood and trusted (surveys, direct outreach, Product Hunt / Reddit comments).

- Once Section 9's paid tier ships: free-to-paid conversion rate.

# 4. Target Users & Personas

## 4.1 Primary persona — Solo/Small-Team Shopify Seller

| Attribute | Description |
| --- | --- |
| Profile | Runs or manages a single Shopify store, typically alone or with a very small team. Handles their own inventory, marketing, and reordering decisions. |
| Data reality | 6–18 months of order history is typical; history is often gappy or inconsistent rather than clean, continuous daily data. |
| Pain point | Cannot confidently plan reorders or ad spend because they only have backward-looking analytics; existing forecast tools they've tried (or seen) give a number with no reasoning, so they don't act on it. |
| What they need from TrendsArc | A fast, free way to see a near-term revenue forecast and understand why it looks the way it does, without connecting their live store or signing up for anything. |

## 4.2 Secondary persona — Small Agency / Multi-Store Operator (future roadmap)

Manages more than one Shopify storefront on behalf of clients. Not served by V1 (single-store, single-session tool); addressed by the multi-store item in the future roadmap (Section 9).

# 5. Solution Overview

TrendsArc turns a seller's raw sales history into a trustworthy, explained forecast — not just a number, but the reasoning behind it. End-to-end flow:

- 1. Seller uploads a CSV export of their order history (date, revenue, units, SKU).

- 2. The tool cleans and validates the data, then runs it through a trained forecasting model to produce a 30-day revenue forecast.

- 3. Alongside the forecast, the tool surfaces a plain-English explanation of why the number looks the way it does — SHAP feature attribution translated from raw feature weights into readable statements (e.g., "your last 3 Fridays show a recurring spike; this is pulling the forecast up").

- 4. The seller sees a forecast chart plus a short "why" panel side by side, and can use both to decide on reordering, ad spend, or promotions with real reasoning to check against what they already know about their business.

The differentiator is not forecasting accuracy alone — plenty of tools forecast. It is that TrendsArc is the only tool in reach of a solo seller that explains its own reasoning per forecast, not just after the fact.

# 6. Current Implementation Status

This section reflects what exists in the codebase today, not the target end state, so the roadmap in Sections 7–8 can be read against real progress.

| Area | Status |
| --- | --- |
| Astro frontend scaffold | Complete. Landing page (index.astro), a real (non-mocked) /app tool page, shared Logo/SiteHeader/SiteFooter/CtaButton components, and a styled 404 page. |
| FastAPI backend scaffold | Complete. GET /health returns {"status": "ok"}, CORS configured for local dev, Dockerfile reads PORT from the environment for Cloud Run. |
| /app ↔ backend connectivity | Complete. The /app page calls the backend's /health endpoint client-side and shows live connection status — proving the link is real rather than asserted. |
| CSV upload UI | Complete (drag-and-drop / click-to-browse), but submission is intentionally honest: since POST /forecast does not exist yet, submitting states plainly that forecasting isn't implemented yet. No mock forecast, chart, or invented numbers are shown. |
| POST /forecast — validation, XGBoost model, SHAP explanation | Not yet built. This is the core forecasting + explainability pipeline described in Section 7 and is the critical path to a usable V1. |
| Deployment (Cloud Run + Cloudflare Pages) | Not yet executed — Dockerfile and build config exist, but nothing is deployed. |
| SEO landing copy | Drafted (landing-copy.md) and verified against the live competitor site as of 2026-07-17; not yet integrated into index.astro. |

# 7. Release 1 (V1 / MVP) — Functional Requirements

Definition of done for V1: a seller can land on the marketing page, upload a real Shopify CSV export, and within seconds see a 30-day revenue forecast with a readable explanation of what's driving it — end to end, no errors, on both desktop and mobile.

| ID | Requirement | Description | Priority |
| --- | --- | --- | --- |
| FR-1 | CSV upload | Accept a multipart CSV export of order history via drag-and-drop or click-to-browse on the /app page. | Must |
| FR-2 | Data validation | Validate required columns (date, revenue, units_sold; SKU optional), reject empty files, malformed dates, non-numeric revenue/units, and files over 5 MB — with a clear, user-facing error message, not a raw 500. | Must |
| FR-3 | Minimum-data threshold | If uploaded history is below a reliable minimum (e.g., under 30 rows), return a clear message asking for more history instead of producing an unreliable forecast. | Must |
| FR-4 | 30-day revenue forecast | Train an XGBoost regressor server-side, per upload, on engineered features (day-of-week, rolling 7-day average, day-of-month, linear trend index); return a daily forecast plus a 30-day total. Store-level only, not per-SKU. | Must |
| FR-5 | SHAP explainability panel | Run SHAP TreeExplainer against the trained model; aggregate attributions per feature and translate the top 3–5 into templated plain-English "why" statements. | Must |
| FR-6 | Forecast dashboard | Single /app view rendering a line chart of the 30-day forecast, a prominent 30-day total revenue number, and the "why" panel, side by side. | Must |
| FR-7 | No-login free flow | No account, signup, or payment required to upload a CSV and receive a forecast. This is the SEO/lead-gen hook. | Must |
| FR-8 | Error states | Validation failures and insufficient-data cases surface the backend's specific error message in the UI, not a generic failure screen. | Must |
| FR-9 | SEO marketing landing page | Astro landing page targeting "shopify sales forecast" and related search intent: H1, differentiator explanation, primary CTA, FAQ section, semantic HTML with a single H1 and descriptive meta title/description. | Must |
| FR-10 | Responsive design | Full upload-to-forecast flow works on both desktop and mobile viewports. | Must |
| FR-11 | Privacy / Terms pages | Privacy Policy and Terms pages published (placeholder content acceptable pre-launch but must be flagged and replaced before real launch), required because the tool accepts user file uploads. | Must |

# 8. Explicitly Out of Scope for V1

These are deliberate exclusions to hit the 2-week MVP window, not oversights. Each is addressed by the phased roadmap in Section 9.

- User accounts, login, or saved forecast history

- Live Shopify OAuth connection (CSV upload only in V1)

- Per-SKU forecasting (store-level only)

- LSTM/ensemble modeling or forecast horizons beyond 30 days

- Payment/subscription billing

- Multi-store support

- Forecast accuracy tracking over time ("we predicted X, actual was Y")

- Inventory reorder recommendations or ad-spend suggestions

# 9. Phased Roadmap — Post-V1 Features

Sequenced by value delivered versus dependency on earlier items; a sane build order once V1 has real users, not a rigid commitment. API response schemas in V1 are written to anticipate these items (e.g., the forecast JSON reserves a null sku_level field from day one) so V1 build decisions don't foreclose them.

| Phase | Feature | Description | Depends on |
| --- | --- | --- | --- |
| 1 | Paid tier / billing (Stripe) | Introduce a paid subscription to begin converting free-tool users into paying customers. Unlocks funding for every feature below. | V1 demand validation |
| 2 | Shopify OAuth live connection | Replace manual CSV upload with an auto-refreshing live data feed from the seller's store. Likely anchor feature of the first paid tier. | Phase 1 billing |
| 3 | Forecast accuracy tracking | Persist each forecast and compare it against actual results a month later ("we predicted $42K, actual was $44K"). Major trust-builder and retention driver. | A database (not in V1) |
| 4 | Per-SKU forecasting | Extend the existing XGBoost + SHAP pipeline to run per product instead of store-wide. High value for sellers with larger catalogs. | V1 model pipeline |
| 5 | LSTM / ensemble modeling | Longer-horizon (60–90 day) forecasting once usage data shows sellers have enough history and are asking for it. | Real usage data |
| 6 | Inventory reorder recommendations | Turn the forecast into a concrete action ("reorder 120 units of SKU X by [date]"). Builds on per-SKU forecasting and accuracy tracking. | Phases 3 & 4 |
| 7 | Multi-store support | Support sellers or agencies managing more than one storefront. | Phase 2 OAuth |
| 8 | Ad-spend suggestions | Integrate an ads platform API (Meta/Google Ads) to suggest spend changes. Furthest out, biggest scope increase. | Phases 2, 6 |

Each roadmap item should get its own short design note when it is actually prioritized; this table exists so current build decisions don't accidentally close off later phases.

# 10. Non-Functional Requirements

| Category | Requirement |
| --- | --- |
| Performance | Forecast generation (validation + model training + SHAP explanation) should complete within seconds of upload for a typical CSV. Per-request XGBoost training stacked with Cloud Run cold starts is a known latency risk (see Section 11) and needs real-world testing with realistic file sizes before launch. |
| Scalability | Backend is stateless — each forecast is computed fresh per upload with nothing persisted — so it scales horizontally on Cloud Run's scale-to-zero model without session affinity concerns. |
| Availability | No formal SLA for V1 (free tool, pre-revenue); Cloud Run's managed infrastructure provides baseline reliability. Should be revisited once a paid tier exists. |
| Security & privacy | V1 stores no user data persistently — each forecast is computed per session from the uploaded file only. A real Privacy Policy (not a placeholder) is required before public launch given the tool accepts real sales data uploads. |
| Abuse / cost protection | The endpoint is public, free, and compute-heavy (model training per request), making it a natural target for scraping or abuse that directly costs money on Cloud Run. Rate limiting is a launch blocker, not a nice-to-have. |
| Data limits | Max upload size of 5 MB, enforced server-side with a clear 413 error on rejection. |
| Compatibility | Fully responsive on both desktop and mobile browsers; no native app required. |
| Accuracy honesty | No specific accuracy percentage or benchmark claims are shown in-product or in marketing copy unless backed by real, measured data — avoids overpromising on an unproven model. |

# 11. Technical Architecture (Summary)

## 11.1 Stack

| Layer | Choice & rationale |
| --- | --- |
| Frontend | AstroJS for both the SEO marketing pages and the lightweight /app dashboard; deployed to Cloudflare Pages (free tier). |
| Backend | FastAPI (Python) serving the forecast endpoint and CSV handling, containerized with Docker, deployed to Google Cloud Run. Scale-to-zero keeps pre-revenue cost near $0; the trained model is kept in a global variable per request to limit cold-start cost to the first request after idle. |
| Model layer | XGBoost for the 30-day forecast — chosen over LSTM/ensemble for V1 because target users typically have thin history (6–18 months) where XGBoost outperforms data-hungry deep models, and because SHAP's TreeExplainer is fast and exact on tree models (versus slow/approximate DeepExplainer on LSTMs). Explainability is the core differentiator, so the model choice must make that easy and fast to build within the 2-week window. |
| Explainability | SHAP generates per-forecast feature attributions, translated into plain-English "why" statements via templating (not full LLM generation, for predictable cost and output in V1). |
| Data | CSV upload only for V1 — sidesteps the Shopify app review process (which can take weeks) so the MVP can ship in two weeks. No persistent database in V1; forecasts run per-session on the uploaded file only. |

## 11.2 Request Flow (V1, Stateless)

Browser → Astro app (Cloudflare Pages) → POST /forecast (multipart CSV) → FastAPI backend (Cloud Run): validate CSV → feature engineering → train/run XGBoost → run SHAP TreeExplainer → translate to "why" bullets → return JSON ({ forecast, explanation }) → Astro renders the forecast chart and "why" panel.

## 11.3 Key Architectural Decisions

- No database in V1 — keeps the backend stateless and sidesteps user-data storage/privacy questions until they need to be handled properly.

- Model is trained per-request, not pre-trained globally, since each seller's data is different; this personalizes forecasts but means request latency includes training time (see Section 10, Performance).

- Frontend and backend are fully decoupled over HTTP/JSON, keeping the door open for a future mobile client or public API.

- Response schema anticipates future roadmap items — e.g., { store_level: {...}, sku_level: null } from day one — so per-SKU forecasting (Section 9, Phase 4) doesn't require a breaking schema change later.

# 12. Competitive Landscape

Primary competitor evaluated: Forthcast (forthcast.io) — AI inventory/demand forecasting for Shopify, $19.99/month flat rate, SKU-level forecasts up to 12 months, reorder alerts, and an aggregate "forecast accuracy engine" that tracks prediction bias over time. Findings verified against Forthcast's live site as of 2026-07-17:

- Forthcast is Shopify-OAuth-only and explicitly rejects CSV import — TrendsArc's CSV-first, no-connection approach is a direct point of contrast for sellers who don't want to grant live store access before seeing value.

- Forthcast shows aggregate forecast-accuracy tracking after the fact, but no per-forecast "why" explanation — this is the specific gap TrendsArc's SHAP-based explanation panel is built to close.

- Forthcast's own free SEO tool (a reorder-point calculator) is also free, no-signup, no-data-stored, no-store-connection — meaning "free / no signup" alone is table stakes, not a differentiator. TrendsArc's wedge is what the free tool produces (an explained forecast), not merely that it's free.

Positioning takeaway: the moat is being first, narrow, and cheap for small sellers with a genuinely explainable forecast — not unreplicable technology. Established players could add explainability features themselves, which is tracked as a risk in Section 13.

# 13. Risks & Mitigations

| Risk | Detail | Mitigation |
| --- | --- | --- |
| Per-request training latency | Synchronous XGBoost training per upload, stacked with Cloud Run cold starts, could make the free-tool experience feel slow. | Test with realistic CSV sizes before launch; add a "processing…" UX pattern or background job if latency proves bad. |
| Forecast quality on thin/messy data | Many small sellers will have short or gappy sales histories. | Enforce a graceful minimum-data threshold (FR-3) rather than silently producing a bad forecast on first use. |
| Explanation template quality | SHAP-to-plain-English templating is inherently approximate. | Manually sanity-check explanations against real CSVs before launch to ensure they aren't generic or wrong. |
| Data privacy | Users upload real sales data even without accounts. | Publish a real, accurate Privacy Policy before public launch (Section 7, FR-11) — not optional once live. |
| Abuse / cost risk | Public, free, compute-heavy endpoint is a natural target for scraping, which directly costs money on Cloud Run. | Treat rate limiting as a launch blocker. |
| SEO/AdSense timeline dependency | Strategy assumes organic ranking within a few months; slower ranking delays paid conversions. | Maintain a distribution plan (Product Hunt, Reddit, build-in-public) that doesn't solely depend on SEO. |
| Competitive response | Established players (Forthcast, Triple Whale, Lifetimely, Inventory Planner) could add per-forecast explainability themselves. | Move fast on being first and narrowly focused for small sellers; the moat is speed and focus, not proprietary technology. |

# 14. Cost Estimate

## 14.1 Build Phase (0 → MVP Launch, ~2 Weeks)

| Item | Cost |
| --- | --- |
| Domain (.com) | ~$10–15/year |
| Development time | $0 out-of-pocket |
| Cloudflare Pages hosting | $0 (free tier) |
| Google Cloud Run | $0 (free tier covers MVP-stage traffic) |
| Google Cloud billing setup | $0 (card on file required; free tier should cover early usage) |
| Total to launch | ~$10–15 |

## 14.2 Ongoing Monthly (Post-Launch, Low-to-Moderate Traffic)

| Item | Cost |
| --- | --- |
| Cloud Run (beyond free tier) | ~$0–20/month depending on traffic |
| Cloudflare Pages | $0 (free tier) |
| Domain renewal | ~$1/month amortized |
| Monitoring/error tracking (optional) | $0 on free tier |
| Total ongoing (early stage) | ~$0–25/month |

## 14.3 Costs Introduced by the Roadmap (Section 9)

| Item | Cost |
| --- | --- |
| Stripe (billing) | 2.9% + $0.30 per transaction — scales with revenue |
| Database (once persistence is needed) | ~$10–30/month depending on provider/tier |
| Shopify OAuth app review/hosting | $0 in fees, engineering time only |
| Increased Cloud Run usage as traffic grows | Scales with usage |

Bottom line: V1 is close to free to build and run — the main cost is engineering time, not infrastructure. Meaningful costs only begin once persistence and billing are added, which is why the roadmap sequences those deliberately after V1 rather than including them in scope.

# 15. Open Questions

- What is the actual per-request latency under realistic CSV sizes once training/SHAP logic is built? Needs measurement, not assumption.

- Does the current "no data stored" positioning in landing-copy.md hold true against the actual deployed backend behavior once the /forecast endpoint exists? Must be confirmed before the FAQ copy goes live.

- What rate-limiting approach will be used at the Cloud Run / API layer, and is it in place before public launch?

- What distribution channels beyond SEO (Product Hunt, Reddit, build-in-public) will be actively pursued, and on what timeline?

- At what usage threshold does the team decide to prioritize Phase 1 (billing) versus continuing to grow the free funnel?

# 16. Appendix — Reference Documents

- design-doc.md — full engineering design doc, including phase-wise build prompts and architecture decisions this PRD summarizes.

- landing-copy.md — drafted, competitor-verified marketing copy for the landing page.

- DESIGN.md — visual design system tokens (color, typography, spacing, components).

- competitor-analysis-prompt.md — competitor research brief covering Forthcast.io.

- docs/app-dashboard-plan.md — implementation plan for the current /app page and backend scaffold, source of Section 6's status.